## Slide 1: CAFE POINT OF SALE SYSTEM INCEPTION PHASE

## Slide 2: PROBLEM STATEMENT
The café has a slow ordering system leading to customer dissatisfaction and manual tracking of sales through book keeping with no automatic way of identifying sold items and automatically calculating sales leading to susceptibility of loosing records.
This gap creates a demand for a website to automate the café’s sales and stock.
Notes: Problem Statement
Cafés face slow ordering, pricing mistakes, unclear role separation, and difficulty tracking daily sales. The POS system eliminates manual errors, accelerates service, and centralizes operations through a fast, browser-based interface.

## Slide 3: BUSINESS CASE
Creating a point of sale system will benefit the stakeholders in the following ways;
Owners: They will attain accurate revenue
Cashiers: Faster workflow
Customers: Quicker service
Business: Reduced training overhead and improved decision making.
Notes: Business Case
Stakeholder Benefits:
- Owners: Accurate revenue tracking, reduced fraud.
- Cashiers: Faster workflow, fewer mistakes.
- Customers: Quicker service.
- Business: Reduced training overhead, improved decision making.
The system provides strong ROI by speeding up order processing, reducing errors, and improving customer satisfaction.

## Slide 4: HIGH-LEVEL REQUIREMENTS
FUNCTIONAL REQUIREMENTS
Role switching (Cashier/Manager)
Category-based menu
Order creation, quantity adjustments, clearing orders
Payment by cash or card
Pending approval system for managers
Daily summary with revenue, top items, statistics
Local storage for offline operation
Notes: Non‑Functional Requirements:
- Touch-friendly UI
- Fast performance
- Offline capability
- Role‑based permissions
- Simple deployment

## Slide 5: CONTINUATION OF HIGH-LEVEL REQUIREMENTS
NON- FUNTIONAL REQUIREMENTS
Fast and responsive: The system must be fast and quick to handle peak hours without delay.
Reliability: The system must have minimal downtime
Security: The system must protect customer payment data

## Slide 6: USE CASES (10%)
Create Food Order
Approve Orders
View Daily Summary
Process payment
Notes: Example Use Cases (10%)
UC1: Create Order – Cashier selects menu items, adjusts quantities, enters customer name, submits order.
UC2: Adjust Quantity – Cashier increases or decreases item quantities.
UC3: Approve Pending Order – Manager reviews and approves/rejects.
UC4: View Daily Summary – Manager views metrics and exports data.
UC5: Switch Role – User toggles between cashier and manager modes.

## Slide 7: RISKS LIST & FEASIBILITY STUDY
RISK LIST
Technical Risks
System crashes during peak hours
Server failure stopping order processing
Slow system performance causing long queues.
Operational Risks
Orders not sent to kitchen
Staff selecting wrong menu items
Stock not updated automatically.
Selling beverages that are out of stock
Security Risks
Customer payment data stolen
Unauthorized access to sales records
Notes: Risk List & Feasibility
Technical Risks:
- Local storage may lead to data loss.
- No authentication layer reduces manager security.
- Performance may degrade with large data sets.
Business Risks:
- Staff may struggle to adopt new system.
Mitigation:
- Future cloud sync
- Authentication enhancement
- UI/UX iterative improvement

## Slide 8: FEASIBILITY STUDY
Technical Feasibility:
The system can run on standard Windows
The development tools(database, programming language) are available.
The hardware is available
Conclusion: Technically feasible.

## Slide 9: CONTINUATION OF FEASIBILITY STUDY
Operational Feasibility
Simplifies order taking
Faster billing
Reduced human error
Easy reporting for management
Conclusion: High operational benefit and manageable training requirements hence operationally feasible.

## Slide 10: CONTINUATION OF FEASIBILITY STUDY
Operational Feasibility
Staff will be able to use it easily
Order mistakes will be reduced
Service speed will be improved
Conclusion: The system improves workflow and staff can adapt.

## Slide 11: CONTINUITION OF FEASIBILITY STUDY
Legal & Compliance Feasibility
PCI-DSS compliance for card payments
Data privacy compliance (customer data)
Tax reporting compliance
Conclusion: Feasible if compliant POS provider is selected.

## Slide 12: ITERATION PLAN
Inception
Vision and Feasibility
Elaboration
Iteration 1- Core Architecture and Requirements
Iteration 2- Risk- Driven Design
Partial implementation of the create food order use case
Construction
Iteration 1:Feature Implementation
Iteration 2: Polishing and Deployment Preparations
Transition
Demonstration
Notes: Iteration Plan (Unified Process)
Inception:
- Vision, high-level requirements, risk list.
Elaboration:
- Architecture design, UI wireframes, detailed use cases.
Construction:
- Order module
- Manager approvals
- Daily summary
- Data persistence
- Full UI
Transition:
- Deployment
- Documentation
- Training
- Bug fixes